WowCare Mobile

Theme Audit & SDUI Feasibility Report

Prepared by  Engineering Team

Date  June 2026

Scope  Dark mode readiness  ·  Server-driven UI feasibility (STAC)

# 1. Executive Summary

The app has a partially built theming infrastructure — AppColors, AppTextStyles, ThemeCubit, and ThemeData for both light and dark modes all exist — but adoption across the codebase is critically low.

An estimated 9,000+ hardcoded colour and font violations exist across the widget layer, spread across 1,012 Dart files. Adding dark mode today would require touching hundreds of files before it could work correctly.

Server-driven UI via STAC is architecturally feasible. The clean BLoC + GetIt + Dio stack provides a solid foundation, and the dashboard already demonstrates dynamic widget composition. The main gaps are a static styling system and an absent widget factory pattern.

# 2. Current Theming Architecture

### What exists

| Layer | File | Status |
| --- | --- | --- |
| Colour constants | lib/app/theme/colors.dart | ✅ Well-organised |
| Font constants | lib/app/theme/fonts.dart | ✅ Defined |
| Text styles | lib/shared/common/widgets/app_text_styles.dart | ✅ Defined |
| ThemeData (light + dark) | lib/core/util/app_themes.dart | ✅ Exists |
| Theme toggle cubit | lib/shared/common/app/cubit/theme_cubit.dart | ✅ Wired to MaterialApp |
| Button styles | lib/app/theme/button_themes.dart | ✅ Helper exists |
| Container decorations | lib/app/theme/decorations.dart | ⚠️ Uses Colors.* directly |
| Spacing / sizing tokens | — | ❌ Not centralised |

The app uses Material 3 (useMaterial3: true) with ColorScheme.fromSeed. ThemeCubit is provided at the root and passed to MaterialApp — the toggle mechanism works. The problem is that the rest of the codebase does not use it.

In practice, most widgets reference AppColors.* constants directly (bypassing Theme.of(context)) or reach for raw Colors.* values from Flutter's Material palette. FontFamily strings like 'Manrope' are repeated inline rather than referenced from the Fonts class.

# 3. Dark Mode Readiness — Violation Audit

### Violation counts across 1,012 Dart files in lib/

| Violation type | Estimated count | Severity |
| --- | --- | --- |
| Colors.* references (Material palette) | ~4,400 | Critical |
| BoxDecoration with hardcoded colours | ~1,132 | Critical |
| fontSize: with literal numbers | ~1,875 | High |
| Color(0x…) inline hex codes | ~885 | Critical |
| fontFamily: hardcoded strings | ~798 | High |
| Total | ~9,000+ |  |

### Feature areas ranked by violation density

| Feature module | Approx. violations | Worst file |
| --- | --- | --- |
| Billing | 653 | parent_transaction_card.dart |
| Attendance | 580 | student_attendance_custom_view.dart |
| Communication | 485 | parent_messaging_thread.dart |
| Dashboard | 406 | my_day_card.dart |
| Activities | 351 | upload_photo_video.dart |
| Scheduling | 187 | Timeline widgets |
| Events | 185 | Event form screens |
| Tasks | 140 | Task form screens |

### Key structural problems for dark mode

- AppColors constants are light-mode only. They are static values, not theme-aware. Switching ThemeCubit to dark still exposes all widgets using AppColors.* with light-mode colours.

- Colors.* bypasses the theme entirely. Colors.white stays white in dark mode — it does not adapt.

- Inline hex codes are opaque. Color(0xff573353) cannot be conditionally swapped without a grep-and-replace across hundreds of files.

- No semantic colour layer. There are no tokens like surfaceColor, onSurface, or primaryContainer mapped per theme. Without this, dark mode requires duplicating every colour decision.

- The theme decoration class itself (decorations.dart) uses Colors.orange, Colors.deepOrange, etc. — the violation is present in the theme infrastructure, not just feature code.

# 4. Adding Dark Mode — Effort Estimate

### Phase 0 — Semantic colour token layer (prerequisite)

Introduce a theme extension on ThemeData that maps every colour role to light and dark values:

extension AppThemeColors on ThemeData {

Color get surface => brightness == Brightness.dark ? Color(0xFF1A1A2E) : Colors.white;

Color get primaryText => brightness == Brightness.dark ? Colors.white : AppColors.primaryColor;

}

Widgets then use Theme.of(context).surface instead of a hardcoded value.

### Phase 1 — Codemod (highest effort)

- Replace all Color(0x…) inline hex codes with named AppColors constants.

- Replace all Colors.* references with AppColors constants or Theme.of(context) lookups.

- Replace all inline fontFamily: 'Manrope' strings with Fonts.manrope.

- Replace inline fontSize: literals with AppTextStyles constants.

A semi-automated approach using custom_lint or dart_code_metrics can flag violations; each fix requires human judgement to assign the correct semantic token.

### Effort summary

| Phase | Effort |
| --- | --- |
| Semantic colour token layer | 3–5 days |
| Automated violation scanning + codemod tooling | 3–5 days |
| Manual fix pass (9,000+ violations) | 6–10 weeks (team) |
| QA / screen-by-screen validation | 1–2 weeks |
| Total | ~3–4 months |

# 5. STAC — Server-Driven UI Feasibility

STAC is a Flutter SDK for server-driven UI. The server returns a JSON layout tree; the client renders it. This enables pushing festive widgets, easter eggs, and themed banners without an app release.

### Architecture assessment

| Component | Current state | STAC readiness |
| --- | --- | --- |
| Network layer (Dio + ApiClient) | Production-grade | ✅ Ready — add a new datasource |
| JSON deserialization | Consistent fromJson pattern | ✅ STAC models fit naturally |
| DI (GetIt) | Centralised, clean | ✅ Easy to register STAC services |
| State management (BLoC/Cubit) | Mature, consistent | ✅ WidgetConfigCubit is a natural fit |
| Widget composability | Dashboard uses dynamic card enum + ReorderableList | ✅ Pattern already established |
| GoRouter navigation | 30+ named routes, deep link support | ✅ STAC sits above the route layer |
| Lottie animations | lottie ^3.3.1 already in pubspec | ✅ Festival animations ready to go |
| Styling system | Static AppColors — not server-aware | ⚠️ Needs extension |
| Widget factory / registry | Does not exist | ❌ Must be built |
| Remote asset resolution | Not present | ❌ Must be built |

### Gaps to build

- Widget factory / registry — a StacWidgetFactory that maps a JSON type string ("banner", "confetti", "card") to a Flutter widget constructor.

- STAC datasource — a repository calling e.g. GET /v1/ui/widgets?context=festival&role=staff, returning a list of widget descriptors.

- Theme extension for server values — allow the server to pass colour overrides the widget factory applies locally.

- Remote asset pipeline — a CDN serving Lottie JSON, SVGs, or images referenced in STAC widget descriptors.

### Effort estimate

| Work item | Effort |
| --- | --- |
| Spike: STAC package integration + proof of concept | 3–5 days |
| STAC datasource + repository + Cubit | 3–4 days |
| Widget factory (10–15 widget types) | 1–2 weeks |
| Server-side layout API (backend) | 2–3 weeks |
| Remote asset / CDN pipeline | 1 week |
| Dashboard integration (first screen) | 3–5 days |
| Expanding to 3–4 more screens | 2–3 weeks |
| Testing + QA | 1 week |
| Total (client-side only) | ~6–8 weeks |
| Total (including backend) | ~10–12 weeks |

### Risk factors

- Dark mode prerequisite. If dark mode lands after STAC, server-sent colours must be designed with both themes in mind from the start. Retrofitting is expensive.

- Schema versioning. Widget descriptor schemas must be versioned — older builds receiving an unknown version must degrade gracefully, not crash.

- Content governance. A staging environment for STAC payloads is essential; festival widgets pushed without review can break layout on edge-case screen sizes.

# 6. Recommendations

- Do the codemod first. Even if dark mode is not the immediate goal, eliminating 9,000+ hardcoded violations is a prerequisite for every future UI initiative, including STAC. Recommended: one sprint for lint/codemod tooling, then a 6-week parallel sweep alongside feature work.

- Introduce semantic colour tokens before STAC. A server-sent colour of #FFFFFF means nothing without a semantic role to bind it to. The token layer must exist before STAC colours can be applied correctly.

- Start STAC with the dashboard. The dashboard already has an enumerated, dynamically composed card list. A server-configured banner slot above the cards is a low-risk first integration point.

- Version the STAC schema from day one. Include a schema_version field in every STAC response. Older clients receiving an unknown version should render a fallback no-op widget, not crash.

End of report.